Cisco Catalyst Switches

RFQ No. {rfqNumber}

Technical Proposal

Technical Proposal Ver # 1.0

OP-2024-148262

2024/06/03

Arabian Internet and Communication Services Co. Ltd. (solutions by stc) Saudi Arabia  https://solutions.com.sa

Confidentiality Agreement

All information presented in this document, supporting documentation, and any other attachments shared between solutions by stc - hereafter referred to as solutions by stc and {customerName} – hereafter referred as Customer, as part of the proposing process is considered strictly Confidential. This proposal and any supporting documentation contain information which is confidential to solutions by stc, and are submitted to the Customer on the basis that these must not be used in any way but for assessment purposes only, nor disclosed either in whole or in part to any third-party in direct or indirect manner except to a limited number of employees or professional advisors of the Customer for the purpose of considering this proposal or otherwise with the prior written consent of Solutions by stc. In addition, in all ways the Customer shall inform them of the confidential nature of the information before sharing it with them and undertake that they are complying with this confidential agreement

The Customer undertakes to not copy and/or distribute and/or reproduce the Confidential Information whole or in part without the prior written consent of solutions by stc which can withhold such approval at any time at its sole discretion. All the information, representations, statements, opinions and proposals in this proposal document and any supporting documentation are correct and accurate to the best of our present knowledge but are not intended (and should not be taken) to constitute an offer capable of acceptance or to be contractually binding unless and until they become the subject of a separate, specific agreement between the parties.

solutions by stc reserves the right to vary the contents of this proposal based on further information and clarification regarding the scope of work, and will provide the customer with written notification or via an official email of any such variations. All products or company names are used for identification purposes only, and maybe trademarks of their respective owners.

We look forward to discussing any matters relating to our proposed scope of work or any other information with you, which you may need to support your requirements.

Here We Go

Growth?

Contacts

| Name | Designation | Mobile | Email |
| --- | --- | --- | --- |
| {contactName} | {contactDesignation} | {contactMobile} | {contactEmail} |

Table of Contents

1	Executive Summary	9

1	Our Understanding of The Requirement	10

2	Compliance to Evaluation Criteria	11

3	Scope of Work	14

3.1	Deliverables	14

3.2	Acceptance Criteria	14

3.3	Assumptions & Exclusions	14

4	Terms and Conditions	17

5	Annexure	19

5.1	Detailed (BOQ)	19

6	Detailed Project Management and QA Methodology	23

6.1	Project Governance	23

6.2	Scope Management	24

6.3	Schedule Management	25

6.4	Resource Management	26

6.5	Risk and Issue Management	27

6.6	Communication Management	28

6.7	Escalation matrix	30

6.8	Stakeholder Management	31

6.9	Quality Management	32

6.10	Change Control Management	33

6.11	Document Management	34

6.12	Vendor Management	35

6.13	Our Capabilities:	36

7	Solutions Profile	40

7.1	About Solutions	40

7.2	Solutions Services	41

7.3	Solutions Values	41

7.4	Why Solutions	42

7.5	Success Partners	45

7.6	Awards & Recognition	46

7.7	Excellence Certifications	47

7.8	Excellence Clients	49

7.9	References	51

List of Tables

Table 1 Document Revision History	7

Table 2 Compliance to {customerName} RFQ Specifications	11

Document Control

Created by: Amr Elessawy

Version: 1.0

Document Revision Date: 3rd of June 2024

Table 1 Document Revision History

| Description | Date | Reviewer | Version |
| --- | --- | --- | --- |
| {#revisions}{revisionDescription} | {revisionDate}4/06/03 | {revisionReviewer} | {revisionVersion}{/revisions}1.0 |

Purpose of this Document

This is a technical proposal submitted by Solutions By STC  in response to the request for proposal received from {customerName}.

The purpose of this document is to explain the solution, and its components proposed to address the customer's business requirements based on Solutions by STC understanding of the customer's requirement.

The document provides a detailed description of the customer's requirements, the scope of work, the proposed solution and its components, and the solution benefits.

Pricing is not part of this document and will be included in the commercial proposal.

# Executive Summary

Solutions by STC  would like to thank {customerName} for giving us the opportunity to participate in RFQ no {rfqNumber} - Cisco Catalyst Switches. This proposal aims to present our response to the request for proposal. The key objective of this proposal is to introduce various technical capabilities and approaches that Solutions By STC provides.

Saudi Aramco is looking for the supply and installation of Cisco Catalyst switches in {customerName} RTR as a replacement for their existing switches. Therefore, Solutions By STC is pleased to present this offer as we have the great cumulative expertise and solutions that enable us to help our customers achieving their aspirations. With a clear policy to provide the best possible solutions, we aim at Solutions By STC to support you to make the most of your systems.

Our project team is composed of highly qualified Cisco experienced engineers that have accumilated a full understanding and knowledge in {customerName} busniess processes and IT enviroment while providing best in class project management tools and methodologies.

Our experience in the implementation and running of Cisco switching technologies and our previous success record makes us a strong partner for the successful execution of this project.

We believe; this proposal will meet all your requirements in an optimal and cost-effective way, while protecting your current investments. Solutions By STC  is looking forward to continuing the technical discussions to tailor the solution further, if required.

Proposed Solution

# Scope of Work

## Deliverables

- Supply, install, power-up and configure the required Cisco switches, along with the migration activities during approved maintenance window.

- Supply and installation of one APC PDU.

- Device and cable labeling

- Install Cisco DNA software and onboard the switches in the BoQ section of this document.

- Provide knowledge transfer and information sharing for Cisco DNA.

## Acceptance Criteria

All items mentioned in the BOQ are delivered

## Assumptions & Exclusions

{#assumptionsBody}

{.}

{/assumptionsBody}

# Terms and Conditions

- For solutions by stc to perform the Services under this SOW, CUSTOMER shall ensure that they understand the obligations and responsibilities stated in this SoW, to ensure successful completion of the Services within the timeframes set forth in the SoW.

- All Documentation Deliverables will be provided in the English language, unless specifically stated otherwise in this SOW. In the event of any conflict between this English version and the translation(s), the English version will prevail.

- Any additional licenses, software or hardware required will be considered as change request and will be charged separately.

- Work shall be carried out in accordance with the working hours recognized in the Kingdom of Saudi Arabia and stipulated by the Labor and Workers Law, unless otherwise stated in the statement of the submitted offer.

- The fees for this project may be increased and the schedule may be extended, as appropriate and necessary, in the event of a change in project scope or a deviation in any assumption, exclusion or dependency contained in this SOW, if any excusable delay or failure occurs or if CUSTOMER fails or is unable to comply with any of its responsibilities or other obligations under this SOW.

- The proposed offer and solution is made on the best available/provided information.

- The Customer shall be resposible for the end to end testing and acceptance for the entire project.

- Customer is resposible to provide access for all the sites kingdom wide.

- Customer is responsible for assigning a project resource with sufficient delegated authority to sign-off milestone items that include: design, testing and implementation milestones.

- Customer is responsible for sharing its security policies and standards that the Project needs to align and comply with.

- Solutions by stc  expect Customer to provide the necessary documents and information in a timely manner especially about existing systems, devices, equipment, processes, organizations, and standards.

- The laws of The Kingdom of Saudi Arabia (KSA) apply to this Scope of Work (SOW), and the related Contract.

# Annexure

## Detailed (BOQ)

| STCS Part Number | Item Description | Unit | Qty |
| --- | --- | --- | --- |
| {#bom}{partNumber} | {description} | {unit} | {qty}{/bom} |

# Detailed Project Management and QA Methodology

## Project Governance

Project Governance Framework

Solutions by stc Methodology provides a governance framework that is logical and robust to oversee and direct project execution. Solutions Delivery Team will engage with the customer and develop the governance structure to provide timely decisions that are beneficial to the project. Governance requirements will be collected from stakeholders and a proper governance structure and escalation procedure will be proposed depending on the individual project. A sample governance structure is shown in Illustration 3, where Steering Committee comprises of sponsors from both Solutions and the customer, as well as Project Managers from both sides. The actual Project Execution Team is made up of the Project Managers from both sides as well as the technical team members from both sides. Governance is a two-way mechanism: while direction and action are provided from the top-down structure, reports flow upward from the project execution team. The frequency of updates may vary depending on specific projects, and this will be decided at the commencement of the project. STC Delivery Team uses various project management knowledge areas to ensure that project governance is carried out smoothly. Solutions PM Methodology knowledge areas are summarized in Illustration 4, and each of the knowledge areas is detailed on the following pages.

Project Management Knowledge Areas

## Scope Management

Scope Management Framework

Three key constraints exist in project management when seeking to deliver high quality solutions. These are called the Triple Constraints:

- Projects must be delivered within cost.

- Projects must be delivered on time.

- Projects must meet the agreed scope.

Solutions by stc provides effective scope management to help deliver value to the customer by ensuring that their business objectives are achieved. The scope management processes are designed to collect, plan and monitor all scope elements. Solutions by stc delivery Team will analyse the project scope of work to define the overall scope of the project and its core objectives. The team will then collect detailed requirements through various mechanisms like meetings with client, workshops, in-depth interviews, and surveys. All requirements are documented, ensuring clear understanding of requirements’ priority, complexity, etc. The technical leads will develop technical scope based on the project deliverables. The final scope will be reviewed and finalize by the project Manager and agreed between all relevant stakeholders, and through this continuous involvement of the various stakeholders.

In case any changes are required to be made to the scope, a change request needs to be submitted to ensure governance of the defined change through change control management, and once approved, these changes to the scope are suitably reflected so that project execution can be aligned with the revised Scope.

## Schedule Management

Schedule Management

Solutions by stc Methodology for schedule management ensures timely achievement of the business value and objectives of the project. The project Manager uses the project scope as the basis for defining all the activities required to be undertaken as part of the project. PMs will meet with team to develop WBS, estimate duration and sequence activities as part of Project Schedule development.

Once the activities are identified, the duration of carrying out each activity is estimated, including any internal/external dependencies that may impact the various activities. Depending on the complexity of the scope and dependencies, PMs may utilize optimization techniques and critical path analysis to ensure a balanced flow of activities throughout the project, and skilfully navigate any potential bottlenecks that may lead to delays.

Once the schedule is verified and approved by customer, project baseline will be set by Project management office.

In case any changes are required to be made to the schedule, a change request needs to be submitted to ensure governance of the defined change through change control management, and once approved, these changes to the schedule are suitably reflected so that project execution can be aligned with the revised schedule.

## Resource Management

Resource Management

solutions by stc methodology for Resource Management is to ensures availability of all essential resources for completing the project in a timely and effective manner.

The key steps in the Resource Management:

- Each Professional Services Manager will assign team members to the project (if applicable).

- Upon allocation, the PS resource will receive a notification of project allocation. The resource will start working on the project as per scope.

- Project Manager to review the timesheet submitted by project resources to review and approve it.

## Risk and Issue Management

Risk and issue Management

solutions by stc Project Management Methodology incorporates a comprehensive risk management plan to ensure minimization of impact of any risks to the project. The Risk Management Plan defines how risks are identified and managed as a part of project management. It helps in undertaking preventive action to reduce probability of occurrence of risk events and minimizing the impact of the risks which cannot be prevented. As a part of this process, the project manager will meet with the project team to identified risks and classified into risk classed, with probability and impact of each risk defined. This process is undertaken as a part of the project planning phase. Risk mitigation measures are proposed for each risk.

solutions by stc PM has a dedicated knowledge area around issue management, as the Delivery Team believes that any issue arising during project execution has the potential not only to delay the project but create a considerable tangible and intangible negative impact, and hence it is in the larger interest of the project and all stakeholders involved that all issues are resolved effectively.  Solutions by stc PM uses issue management to identify, manage, resolve, and close issues throughout the execution of the project, to ensure continued project execution such that issues do not block the team from achieving project success.

As part of planning activities related to issue management, the project manager will establish an issue and risk logging and escalation procedure to be triggered if an issue occurs during the execution of the project. When issues occur during project execution, the project manager analyses each of them and they are prioritized depending on criticality towards project execution and potential impact. Each issue is also assigned a specific owner to resolve it, and a clear action plan is defined so that issues can be resolved satisfactorily. The PM will update Issue/Risk Register on a weekly basis.

## Communication Management

Based on stakeholder register Solutions by stc PM Methodology for Communication Management is built on the key aspect of transparency and treating our customers as partners in project execution. Solutions by stc Delivery Team will strive to report the actual progress of the project on a real-time basis such that the customer is always in sync with the progress of the project. Communication management starts by gathering all the communication requirements through meetings and in-depth interviews so that a detailed plan can be developed to cater to the specific communication needs.

Through the communication management plan, Solutions by stc Project Manager will outline the purpose, audience, type, frequency, and the medium of each communication. All communication reports will be designed such that they are reader-friendly and help in taking informed decisions.

The key communication events include:

History document

- History Document – Any document that is related to the project will be uploaded for future reference.

Project Team

- Project Team – Interdependent collection of individuals who are part of the project and who share responsibility for specific outcomes of their organizations

Project org structure

- Project org structure – Shows the hierarchy of the members included in the project from the customer side and solutions by stc.

Stakeholder register

- Stakeholder register – A living document, which serves the project manager and team for the life the project. It is the index of all project stakeholders and their essential attributes. Create the register as early in the life cycle as possible

Communication matrix (Project Meetings)

- Communication Matrix (Project meetings) – A document summarizing the meetings that will be held during the project. It includes meetings such as; Project kick-off, Project status review, Steering committee meeting, Technical workshop, Milestone Meetings, Other Meetings.

Communication Matrix (Information Distribution)

- Communication Matrix (Information Distribution) – A document summarizing the communication management plan for a project. To remain effective, the communication matrix must be accessible to all stakeholders and updated throughout the project. Documents include Project status report, Communication plan, Minutes of meeting, Project schedule, Project information updates, Change request, Design deliverables, Issue log & Risk Register.

## Escalation matrix

- Escalation Matrix – A diagram that informs both parties on whom they would contact in a matter of escalation. Figure 1. Escalation Matrix

Policies

- Policies – As per contractual agreement and company policies.

Escalation Matrix

## Stakeholder Management

Stakeholder Management

solutions by stc methodology for Stakeholder Management is built to ensure alignment of internal and external stakeholders to project execution.  This is done by developing a stakeholder register documenting all relevant information. All key stakeholders are contacted to collect relevant information, including expectations, requirements etc. The key steps in the Stakeholder Management process include:

The key steps in the Stakeholder Management:

- Building the stakeholder register.

- Collect all the mandatory contact information.

- Kick off meeting with stakeholders to take their requests and aspirations.

- Create stakeholder log to include authority, influence, and determine communications and frequencies.

- Identify escalation matrixes for solutions by stc, client and vendor.

- Develop communication plan for stakeholders or update the same in case of new identified stakeholders create any risks/issues associated with the identified stakeholders.

## Quality Management

Quality Management

solution by stc follows a set of robust quality management throughout the project life cycle. All projects management process and activities will be reviewed to ensure that all projects’ deliverables meet customer requirements and expectations. Quality Management is necessary on all project levels to guarantee that the project execution is being undertaken in line with the planned scope, time, and budget.

solitons by stc ensures the quality of their project meet the customer expectation by auditing on a regular basis the adherence to gateway elements e.g., checklist, processes, gateway assessment criteria, business rules, guidelines, project types etc, as well as assessment and auditing of the project deliverables according to their requirements and acceptance criteria.

## Change Control Management

Change Control Management

- solutions by stc change control process establishes the flow for the Change Control and the different stages of impact analysis and approval until it is considered finalized.

Change Control Management key activities:

- When a Chang request is received, the project manager needs to evaluate all possible alternatives with the relevant stakeholders.

- If the project manager has evaluated all options and managed to find a solution without impact the project baseline, then the corrective actions should take.

- If not alternative option is available without impact the baseline, the project manager should proceed with formal change request.

- First step in the change request is to perform impact assessment on projects scope cost and schedule.

- Next it is to build a revised baseline for the project and draft recommended actions.

- Approval should be secured for the revised baseline from the project control office.

- After that the customer approval should be secure.

- Once all the approvals are secured, the project manager should proceed immediately to take actions as per the revised and share the changes with all relevant stakeholders.

## Document Management

Solutions by stc PM Methodology ensures that all documents are standardized and managed effectively. The Project Manager is the document custodian for all version releases and updates till handover to customer. This includes defining the document number series, template etc. All project documentation will be in English unless specifically requested by the client in advance. The document number structure will be standardized as under:

- Prefix (Project Number) Pxxxxxx followed by the ‘-’ dash separator

- Abbreviation of the document name, e.g., Scope of Work (SOW)

- Creation date in format YYYYMMDD

Revision Control - Revision control shall be maintained by requiring a revision number for the document for every revision. This number shall appear in the footer of each page of the document.

Version Control – Version control is used when more than one version of a document exists or is expected in the future. Version control will be achieved by adding a number (v1, v2,v3….etc.)at the end of a file title. Each successive draft of a document is numbered sequentially from 0.1, 0.2, 0.3… (e.x. v1.1, v1.2 etc.) until a finalized version is complete.

Document Handling - All documents will include a table of document history after the table of contents, list of figures and diagrams. This will show all the versions, reviewers, date of reviews etc.

Archival – The final version of all documents will be stored in the project library at Solutions by stc. All documents shall be presented in the form of an electronic copy, or in the case of a document bearing signatures, in the form of both the original signed document and an electronic copy thereof. Access to the library will be determined by the Project Manager. A weekly backup of the Project Library shall be done and stored at Solutions by stc Premises. Except for the latest hard copy of signed documents in the folders at the Solutions by stc site, all hard copies of any project documentation are regarded as obsolete and are to be used for reference purposes only. Except for the Latest Electronic Copy of any document in the Project Library all other copies shall be regarded as obsolete and for reference purposes only. Any Documents not yet appearing on the Project library will not be considered for contractual, planning or any other purposes. All Contractors shall comply with this procedure. All documents on the library shall be named in accordance to Document number structure and Version control.

## Vendor Management

Solutions by stc PM Methodology follows a structured approach towards vendor management. All vendors will be identified as a part of the project planning phase, in alignment with proposal shared with client. All vendors will be registered as a part of the Solutions by stc vendor system in a vendor database. Vendor credentials will be validated in detail before being engaged. Solutions by stc project Manager will initiate discussions with all relevant vendors on the following aspects:

Solution Configuration – to ensure combination of products and services to be delivered by vendor is as per Solutions by stc requirements.

Price Configuration – to ensure pricing for solution is in line with proposal costing by coordinating with Pre Sales and Procurement teams.

Delivery Plan – Solutions by stc acts as the owner for all interactions with Vendors. This includes development of a detailed delivery plan from vendor aligned with overall Solution delivery plan.

Timely Follow-ups – Solutions by stc will ensure that periodic follow-ups with all vendors are undertaken in a timely manner to ensure that delivery is as per schedule and that any delays are mitigated suitably.

Quality Audit - Solutions by stc will ensure that all products and services procured from vendors undergo a comprehensive quality audit before being deployed as a part of customer solution.

Issue Resolution – in case of any issues- (e.x. non-availability of products, poor quality etc.), STC will develop a suitable alternative configuration in discussion with the customer, ensuring that requirements are met in an effective and efficient manner.

## Our Capabilities:

Some of the key project management related certifications that our team members have achieved are featured below:

Key certifications

Solutions PM Methodology employs several project management mechanisms to ensure successful execution of engagements. Key aspects have been highlighted below.

| S No. | ect | Description |
| --- | --- | --- |
| 1 | Project Governance Mechanisms | Solutions employ a logical and robust project governance and escalation mechanism, which, in collaboration with our customers helps ensure the project is executed effectively and efficiently. |
| 2 | Scope Management | Helps collect, plan and monitor all scope elements of the project through mechanisms like meetings, workshops, etc. |
| 3 | Schedule Management | Helps ensure timely achievement of business value and objectives of the project through mechanisms like detailed project schedule, Work Breakdown Structure (WBS), RACI Matrix etc. |
| 4 | Resource Management | Staffing of project with essential resources is done in an effective and timely manner through active resource management, through mechanisms like resource competency matrix, resource loading monitoring, etc. |
| 5 | Risk Management | A comprehensive risk management plan to minimize impact of any risks to the project is developed and implemented. This helps in undertaking preventive action to reduce probability of occurrence of risk events and in minimizing impact of risks that cannot be prevented through mechanisms like Risk Registers. |
| 6 | Communication Management | Our customers are our partners in execution. Solutions Project team will strive to keep our customers aligned with project progress through mechanisms like progress reports, review meetings, etc. |
| 7 | Stakeholder Management | Solutions ensures internal and external stakeholders are aligned through mechanisms like stakeholder register and timely review meetings |
| 8 | Quality Management | Effective quality management is critical to ensure deliverables meet customer requirements and expectations. Solutions Project team manages both quality of each deliverable produced, and the processes carried out to produce that deliverable through quality assurance activities in the areas of assessment, reporting and evaluation of project progress, resources, budget, schedules, etc. This is done through mechanisms like audits, quality checklists, cause-effect analysis etc. |
| 9 | Issue Management | Solutions Project Management Team uses issue management to identify, manage, resolve and close issues throughout the execution of the project, to ensure continued project execution such that issues do not block the team from achieving project success |
| 10 | Change Control Management | Solutions Project Management Team follows a robust mechanism to capture the need for change, assess the impact of the change and recommend the optimum strategy to actively manage the same |
| 11 | Document Management | The Solutions PM Methodology ensures that all documents are standardized and managed effectively through mechanisms like version control, revision control, document access controls, effective archival, etc. |
| 12 | Vendor Management | Solutions Project Management Team owns the vendor management process by carefully selecting the right vendors and actively managing them to ensure that project requirements and timelines are adhered to in terms of quality, volume, pricing, support etc. |

A detailed project management methodology and plan would be provided at the time of project execution

# Solutions Profile

## About Solutions

The Kingdom’s leading provider of IT solutions, enabling the public and private sectors to meet the new trends and ongoing demands of the digital age. We’re proud to have operated in Saudi Arabia for over 25 years, providing innovative, integrated technology solutions to enterprises and Saudi society:

#1 IT services provider and digital enabler of the Kingdom of Saudi Arabia

+180

+25

Client around KSA

+24k

partners in our ecosystem

Qualified employees

+1.8k

years of experience in IT

Solutions Services

## Solutions Values

## Why Solutions

Solutions By STC  is characterized by many advantages that make it the best and optimal choice in the field of information technology services, which enables it to take leadership in this sector by providing the most suitable services to our customers, starting from design, implementation, and operation, while working to know the needs of our customers and provide what is necessary to achieve the best returns at the lowest cost and by activating all available resources to reach the best results.

Capability to deliver end-to-end solutions with a bundle of services from design to delivery and a single point of contact for the customer for all IT environment related issues.

Proven record of accomplishment of successful implementation of several complex projects including projects for the Kingdom’s Ministry of Interior, Network Modernization (NEMO), Information Technology Communications Complex (ITCC), King Abdullah Financial District (KAFD), Tatweer, etc.

ICT market leader in KSA with an extensive partner ecosystem comprising of industry leading names such as HP, Fujitsu, Oracle, Symantec, DELL, Intel, Microsoft, Juniper and CISCO.

Dedicated team of certified high caliber technology professionals with state-of-the-art technical expertise, world class project management methodologies, high quality standards such as ITIL and ISO 9001:2008/ 20000/ 27000, and hands-on customer support ensuring high quality solution implementation.

A specialized and certified team maintaining highly standard and extensive experience. The team receives periodic training in international and local organizations and has an impressive record of achievements in meeting the requirements with high quality according to customer’s needs and industrial standards. The team is also equipped with qualifications such as PMP, ITIL, and other standard certification bodies.

Superior technical capabilities in maintaining and securing recently upgraded network operation center, in addition to their capabilities to provide high quality services that our customers can rely on.

Solutions By STC datacenters are operated to the highest international standards and best practices procedures.

Being part of STC group and it’s widely spread network infrastructure give us the ability to provide various services with higher Quality of Services (QoS) and less network latency for application communication and increases the return of investment for our customers IT infrastructure to its maximum.

Solutions By STC provides a 24-hour daily support through the whole year by highly specialized engineers to investigate and resolve issues with fast response and resolution time to ensure customer’s business continuity.

World-class datacenter facilities engineered using several layers of security, power, and support.

Partners

Solutions notable achievements by key partners

180+ Best of Breed technology partners makes our vision tangible

Middle East, Turkey and Africa Partner of The

Year 2022

Technology Partner of the year 2020

Accelerate Partner of the Year 2020 award

Rising Star Partner Of The Year 2020

SAP's award of Highest Sales Revenue Award OnPrem of the Year 2022

Top IP Sales Accelerate Award

MESA Raising Star Of The Year 2022

Service Provider Architecture Partner of the Year 2021

Cisco's Managed Services Provider of the Year 2021

The Fellow Traveler

Award

Strategic Partner of the Year 2020

Best Carrier Reseller Partners Award of The Year

Authorized Surface commercial devices partner

Success Partners

## Awards & Recognition

| Best IT service provider in KSA by Global business outlook | Telecom World Middle East Best Digital Transformation for Operators Award |
| --- | --- |
| Integrated Performance Excellence Award from The KPI Institute | Two Stevie Awards: - Most Exemplary Employer - Most Valuable Corporate Response |
| Most Notable Listing Award Main Market | - Best Workplace in KSA 2022 - Best Workplace in Asia 2022 |
| Best Implementation Award for Incorta Data Processing Platform | CISO 50 Awards: - 2022 best cybersecurity practices - 2021 for the efforts in security transformation |
| Best work environment for women Award | Supply Chain Management and Digital Transformation Award |
| solutions’ CFO awarded as the CFO of the Year’21 (Public Sector) |  |

## Excellence Certifications

| Compliance of PCI DSS certification audit Award 2022 from: | Implementation Conformance Certificate Award eTOM 20.5 from: |
| --- | --- |
| Great Place to Work certification awarded (2021 – 2022) from: |  |
| from: STC - ITCC Data Center, Riyadh STC -Data Center, Jeddah STCS Dammam7 Data Center, Dhahran |  |

| 2022: ISO/IEC 27001:2013 Certificate in Information Security for IOC | 2022: ISO/IEC 27018 :2019 Certificate in IT Security Management |
| --- | --- |
| 2022: CSA Cloud control matrix | 2021: ISO 14001 Environmental Management System Certificate |
| 2020: ISO/IEC 27001:2013 Certificate in Information Security for IOC | 2021: ISO 37031 Compliance management system certificate |
| 2021: ISO 45001 Occupational Health and Safety Certificate | 2022: ISO/IEC 27017:2015 Certificate in Cloud Information Security |
| 2020: ISO 22301 Business Continuity Management Certificate |  |

## Excellence Clients

References

## References

Client: Saudi Aramco

Project Name: DAMMAM-7 Frame Agreement

Project Brief:  Build and operate HPC exploration supercomputer that processes seismic data to increase the resolution of seismic images to the point where better drilling decisions can be made.

Client: Saudi Aramco

Project Name: Servers Frame Agreement

Project Brief:  Five (5) year Purchase Agreement (PA) for the support of Xfusion servers.

Client: Saudi Aramco

Project Name: PaloAlto Frame Agreement

Project Brief:  Five (5) year Purchase Agreement (PA) for the supply and support of Palo Alto Next Generation firewalls

Client: Saudi Aramco

Project Name: Cisco Frame Agreement

Project Brief:  Five (5) year Purchase Agreement (PA) for the supply and support of Cisco devices.

More references could be furnished upon Saudi Aramco requests.

Share your feedback though our official channels: شاركنا بملاحظاتك واقتراحاتك على قنواتنا الرسمية:

Email: CX@solutions.com.sa                                  Phone: +966 11 525 1111                            Website:  https://solutions.com.sa/contact/